# Project Planning – SB Stocks

## 1. Project Objective

Develop a secure MERN Stack based stock trading simulation platform where users can practice buying and selling stocks using virtual money.

## 2. Project Phases

| Phase | Activities | Duration | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Requirement Analysis & Problem Identification | Week 1 | Problem Statement |
| Phase 2 | System Design & Architecture | Week 2 | Architecture & Database Design |
| Phase 3 | Backend Development | Week 3 | REST APIs, Authentication |
| Phase 4 | Frontend Development | Week 4 | React UI & Integration |
| Phase 5 | Testing & Bug Fixing | Week 5 | Validated Application |
| Phase 6 | Documentation & Deployment | Week 6 | Final Project Submission |

## 3. Milestones

Requirement gathering completed

Database designed

Backend APIs implemented

Frontend integrated

Portfolio, Watchlist and Transactions completed

Admin module completed

System tested successfully

Project documentation completed

## 4. Resources Required

Hardware:
• Laptop/Desktop
• Internet Connection

Software:
• VS Code
• Node.js
• MongoDB Atlas
• Postman
• GitHub
• React + Vite

## 5. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API Downtime | Stock data unavailable | Retry requests and error handling |
| Database Connectivity | Application failure | MongoDB Atlas backup connection |
| Authentication Errors | Login issues | JWT validation and testing |
| Development Delays | Schedule slip | Weekly milestones and testing |

## 6. Expected Deliverables

Complete MERN Stack application

REST API backend

Responsive frontend

Documentation

Testing report